RESEARCH PROGRESS REPORT FOR THE QUARTER ENDING:

Wisconsin Department of Transportation

DT1241     2009

| ##### Research, Development and Technology Transfer |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Program: (Choose One) |  |  |  |  |  |  |  |  |  |
|  |  | ###### Policy Research |  |  |  |  | Pooled Fund TPF # 5(092) Clear Roads |  |  |
|  |  | Wisconsin Highway Research Program |  |  |  |  | Other |  |  |
| Project Title: |  |  | Development of Standardized Test Procedures for Evaluating Deicing Compounds |  |  |  |  |  |  |
| Administrative Contact/Phone #: |  |  |  | Colleen Bos/ (608) 577-4805 |  |  |  | WisDOT Project ID(s): | 0092-08-32 |
| WisDOT Technical Contact/Phone #: |  |  |  |  | Michael Sproul/ (608) 266-8680 |  |  | Other Project ID: | Clear Roads 07-02 |
| Project Investigator/Phone # (agency & contact): Xianming Shi, PhD, PE, Western Transportation Institute (WTI) Montana State University (406) 994-6486 |  |  |  |  |  |  |  | Approved Starting Date: | 11/1/2007 |
| WisDOT Comments: |  |  |  |  |  |  |  | Original End Date: | 4/1/2009 |
|  |  |  |  |  |  |  |  | Current End Date: | 11/30/2009 |
| Sponsor: Wisconsin Department of Transportation |  |  |  |  |  |  |  | Number of Extensions: | 2 |

| Schedule Status: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  |  | On schedule |  | Ahead of schedule |
|  |  | On revised schedule |  | Behind schedule (Please explain below) |

| #### Total Project Budget | Expenditures Current Quarter | Total Expenditures | % Funds Expended | % Work Completed |
| --- | --- | --- | --- | --- |
| $100,000.00 | $0.00 | $100,000.00 | 100% | 99% |

Project Description:

Every year manufacturers introduce new deicing chemicals, additives or mixtures for use in snow and ice operations.  Users do not currently have a comprehensive methodology for evaluating the performance of these new products prior to purchasing.  The goal of this project is to establish laboratory tests that can be applied to all deicing chemicals, additives and mixtures to measure performance. Manufacturers would then be required to have the tests run at independent laboratories before they can be marketed or used by Clear Roads states.  A standard set of performance tests for deicing chemicals, additives and mixtures that will help agencies anticipate how products may work in their specific environment is expected.

Progress This Quarter: (Includes project committee meetings, work plan status, contract status, significant progress, etc.)

During this quarter the research team worked on Task 5, as described below.

Task 0: Project Management (99% complete)

This task involved periodic communications within the research team as well as between the research team and the sponsor. The last quarterly progress report was submitted to Clear Roads in September 2009.

Task 1: Comprehensive Literature Search (100% complete)

This task was complete prior to this quarter.

Task 2: Needs Identification and Recommendations (100% complete)

This task was complete prior to this quarter.

Task 3: Develop Testing Protocols, Procedures and Ranges (100% complete)

This task was complete prior to this quarter.

Task 4: Conduct Baseline Tests (100% complete)

This task was complete prior to this quarter

Task 5: Final Report (99% complete)

The draft final report was revised based on comments received during the final presentation (webinar–teleconference on September 21, 2009).  The revised draft final report was submitted on October 15.  We are currently awaiting approval from the project subcommittee.

Anticipated Work Next Quarter:

No additional work is anticipated.

Circumstances Affecting Progress and/or Budget:

None.

Gantt Chart:

Revised Schedule