|  |  |  |
| --- | --- | --- |
| **State Planning and Research Program**  **Quarterly Report** | | |
| **PROJECT TITLE**: Comparison of Material Distribution Systems for Winter Maintenance – Phase I – Clear Roads Organization  **OBJECTIVES**: long range goals are listed below from the requirement.  1) Identify as many solid material distribution systems as possible and develop a plan for field testing them.  2) Systems with pre-wetting capabilities should be included in the study, although equipment for slurries or directly liquid applications is not included in the scope of this project.  3) Phase I will focus on identifying and cataloging these systems, as well as developing a testing plan.  4) Phase II would conduct field testing, identify the most effective systems and develop a recommended specification for a material distribution system (not part of this contract). | | |
| **PERIOD COVERED**: 4/1/2014 – 6/30/2014 | | |
| **PARTICIPATING AGENCIES:** Clear Roads Organization | | |
| **PROJECT MANAGER**: Tom Peters  **LEAD AGENCY**: Mn/DOT  **PRINCIPAL INVESTIGATOR**:  Dr. Gregory E. Thompson | **SP&R PROJECT NO**: Mn/DOT Contract#: 01531  Fed Project#: TPF-5(218) | PROJECT IS:  Planning  X Research & Development |
| **ANNUAL BUDGET**: $44,960.00 | **PROJECT EXPENDITURES TO DATE**: $44,960.00  Final invoice submitted and awaiting payment | |
| **WORK COMPLETED:** Submitted analysis of survey results. Submitted catalogue. Submitted test plan & recommendations. Submitted final report. Contract completed 6/30/2014. | | |
| **SUMMARY OF ACTIVITIES EXPECTED TO BE PERFORMED NEXT QUARTER**: Minor comments, suggestions, and clarifications to Final Report, if needed. | | |
| **STATUS AND COMPLETION DATE**: Project is on schedule. There are no quarterly reports due for next period of 7/1/2014 – 9/30/2014. | | |